# Project #2: Community-Based Design Project

For your second project in this class, you will be given a real-world problem from a local community partner.  In this project, the community partner will be your client who needs a designed solution.  This will be a team project where you will have about 8 weeks to design, build, test, and iterate a solution to the defined problem.  During the 8 weeks, you will communicate your solution to your client and apply their feedback to your final design.  At the end of the project, you will communicate your final design with a final paper as well as a presentation.  You will also be required to have a testable prototype.  Most of you will have a physical prototype of your design however some problems may have a solution that is a proof of concept, a program, or a process.  This depends on the given problem and your team’s potential design solution.

# Design Requirements and Constraints:

- Project must be designed to be assembled and tested within the time allotted for this project.

- Safety is the most important element in design. Designs may not include dangerous projectiles, fire, explosives, sharp objects, oxidizing chemical reactions, high heat, high voltage, etc.

- The project must be portable so that it can be set up in class and in the Design-A-Thon where you will present your prototype to the community partner.

- The project must be completed within a $50 budget. Found, borrowed, donated, or previously owned materials do not count against the project budget.

  - Please note: You will not be refunded for project expenses (as outlined in the syllabus).

- The project must be designed per the design requirements and constraints set by the community partner and your professor.

- The final design must be a testable prototype.

Project Deliverables:

The following are your major project deliverables that count for 20% of your grade.  The due dates for these assignments can be found in Canvas.

- PowerPoint Presentation

  - A short 3-4 slide PowerPoint of your design which will be presented to your client half-way through project.  Details are on Canvas.

- Final Prototype

  - Most students choose to 3D print their final prototype or use the laser cutter in the iHub. However, you can make this prototype anyway that you choose as long as you stick to the budget.

  - Others will design a phone app instead.

  - A Computer-Aided-Design model with a simulation may also be an accepted prototype depending on the project.

- Project 2 Final Paper - Final Design Brief

  - This will be a final paper that details all steps of the design process and aspects of the final design. Details are on Canvas.

- Final Presentation

  - As a team, you will give a 5-min presentation on your design. Details are on Canvas.

- Complete Engineering Notebook with all Milestones. Details are on Canvas.

Project Milestones:

The following milestones are necessary to stay on track and produce a quality final design.  These will be completed and submitted as homework assignments or class assignments.

| Milestone | Due Date |
| --- | --- |
| Milestone 0: Problem Definition | SEE Canvas |
| Milestone 1: Evaluation of Brainstormed Ideas |  |
| Milestone 2: Decision Matrix to determine Best Solution |  |
| Milestone 3: Rapid Prototype of Design |  |
| Milestone 4: Testing Plan and Analysis of Initial Testing Prototype |  |
| Milestone 5: Receive, Reflect, and Iterate on Feedback from Client |  |
| Milestone 6: Analysis of Final Design |  |

Milestone Descriptions:

Milestone 0: Problem Definition

As a team, you will define your community partner problem.  This will include defining the requirements and constraints of the problem, completing background research on the problem to understand the current and prior solutions, defining the motivation of the problem, and writing out the problem as a problem statement.

- Your requirements and constraints must be approved by your instructor.

Milestone 1: Evaluation of Brainstormed Ideas

As a team, you will create a table of all the brainstormed ideas (3 per person).  This table will include a sketch and description of each idea as well as strengths, concerns, and an evaluation if this idea passes on the requirements and constraints.  An example is provided below:

| Description/Sketch | Strengths | Concerns | Does it Pass all the requirements/constraints? (Y/N), if N – say which it fails |
| --- | --- | --- | --- |

Milestone 2: Decision Matrix to Determine Best Idea

As a team, you will determine criteria, the weight of your criteria, and assign scores to all ideas that pass both the requirements and constraints. This will allow you to methodically and quantitative determine your best idea.  You will be provided with detailed steps for this process.

This milestone must have:

- Criteria (with description)

- Ranking table of criteria (shows weight of criteria)

- Each idea within the set of potential solutions should have a score for each criteria.

- Final Decision Matrix that shows score for each idea within the set of potential solutions which is used to determine best idea.

Milestone 3: Rapid Prototype

As a team, you will create your best idea out of cheap materials such as cardboard, popsicle sticks, string, paper, duct tape, etc.  This is known as rapid prototyping.  It is an important part of the engineering design process as it allows you to visualize your design and determine if your idea will work as you intend and if the dimensions are correct without first spending a lot of time or money.

In your engineering notebook, you should record a detailed sketch of the best idea and analysis of what you learned from your rapid prototype including changes that need to be made to the design.

Milestone 4: Testing Plan and Analysis of Initial Testable Prototype

As a team, you will develop a testing plan that outlines how you will test each requirement and constraint and what will be considered passing each test (table shown below).  Every requirement and constraint must have a testing plan and be included in the table.

| Requirement/Constraint | Testing Plan | Passing Description | Prototype Pass? |
| --- | --- | --- | --- |
|  |  |  | (you will fill this part in for Milestone 5 after you have a prototype built) |

Your testing plan must be a detailed description of how you are going to test that requirement/constraint.  It should be written as if it’s a lab manual describing the test conducted so that a person outside your team could replicate the test.

There are limitations to tests we can do so you are encouraged to think of tangible ways you can test your prototype to feel confident it meets ALL requirements and constraints.  You may need to go back to defining your requirements and constraints to be sure they are written to be measurable/testable.  However, we acknowledge that some may not be testable on the initial prototype and therefore you can provide an explanation for why this requirement/constraint was not tested.  It will also be a great idea to have a video of your testing to include as a QR code on your poster.

As a team, you will build a testable prototype.  This will be important to show your client your design as well as being able to evaluate your prototype to see if it meets all the requirements and constraints.  For a lot of projects, this will be a 3D printed prototype, but some students also make their prototype out of wood, plexiglass, PVC pipe, etc.  Other projects may involve more digital design. Your first testable prototype can be a proof-of-concept prototype that may not be full-scale or made from the intended final materials.  This is a good way to stay on budget but still have a design you can test and receive feedback from the client.

In your engineering notebook, you should include a CAD design of your testable prototype along with any other sketches/files you needed to create your prototype.  There should be details on what your prototype is made from and the dimensions.

Then you will apply your testing plan to your initial testable prototype.  For this, you need to complete the fourth column from the table in Milestone 4.

Milestone 5: Receive, Reflect, and Iterate on Feedback from Client

It is very important as an engineer to make sure you address the needs of your client and recognize and accept their expertise on the problem.  In this class, we will have the client come see your initial testable prototype as well as your Poster.  You will explain your design to them, and they will provide you with feedback on your design.  You want to take note of the strengths they acknowledge on your design as well as the items that need improvement.  This should be recorded in your notebook with quality detail that you can use in your next iteration of your design.  This will help you determine what you will improve on your next iteration of the design.  It is also meant to help us provide the client with a usable final product.

As a team, you will develop an iteration plan that applies the feedback you received on your initial testable prototype.  You will then apply this plan and iterate to develop your final testable prototype.  This will be the final product we will give the client at the end of the semester.  Depending on time, your team may need to iterate a couple of times before you have your final product.  This prototype should be made of the intended materials and intended size needed for your design to be ready for the client to implement.

| Feedback | Application |
| --- | --- |
| Feedback #1: |  |
| Feedback #2: |  |
| Feedback #3: |  |
| Feedback #4: |  |

Milestone 6: Analysis of Final Design

As a team, you will apply your testing plan to your final design and record your results. You are encouraged to have a video of your testing to include in your final presentation.

| Requirement/Constraint | Testing Plan | Passing Description | Final Design Pass? |
| --- | --- | --- | --- |